ARIA — Gap Analysis

Master Document vs. Current Build State

StarLight Global LLC / OTOBI AI  •  March 2026  •  For Ben's Review

HOW TO USE THIS DOCUMENT This document lists EVERYTHING in the master doc that is NOT YET in the current Manus build. It is organised into 7 categories. Each item shows its status, what it is, and exactly what needs to happen. Review each item. Approve the list. Then say 'incorporate into the master doc' and I will update it. Nothing from the master doc has been removed. This is additions and fixes only.

# 1. Summary — What's Missing at a Glance

MANUS AUDIT RESULT (from the code audit report) 52 features CONFIRMED — code exists, writes to DB, works with real API keys 28 features PARTIAL — code exists but incomplete (no real API call, stub only, or no UI) 35 features MISSING — not built at all Total audited: 115 features across the codebase

Below are all the gaps, organised by category. Items marked NEW did not appear in earlier chat sessions — they emerged in the most recent conversation and were not in any prior document draft.

# 2. UX Architecture & Entry Points

The current build has a single chat interface (ARIA.tsx). The master doc specifies a three-step builder, three entry points, and a campaign folder system. None of these UI changes have been built yet.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ❌ MISSING | Three-step campaign builder (Brief → Checklist → Folder) | Replace current chat UI with 3-step flow in ARIA.tsx |
| ❌ MISSING | Dynamic checklist from domain intelligence JSON | StrategyAgent returns JSON; checklist renders from it, not hardcoded |
| ❌ MISSING | Live token estimator on checklist | Updates in real time as user checks/unchecks items |
| ❌ MISSING | Campaign folder view (left sidebar + asset grid) | Replace single chat thread with organised folder layout |
| ❌ MISSING | Three entry point routing (New Launch / Existing Brand / Specific Task) | Intent detector routes user to the right mode from first message |
| ❌ MISSING | Web research on intake (search for existing brand before asking questions) | ARIA searches web for brand URL/name before showing checklist |
| ❌ MISSING | Intelligent intake: industry + audience + strategy summary returned first | StrategyAgent outputs brief before checklist appears |
| ❌ MISSING | Inline asset editor with auto-save | Click any asset, edit in-place, saves automatically |
| ❌ MISSING | Chat bar at bottom of folder for refinements | User can chat inside a folder to refine specific assets |
| ❌ MISSING | Progress screen showing each agent completing by name | Real-time build progress display during DAG run |
| ❌ MISSING | Empty state design for new users | What a brand-new user sees before any campaigns exist |
| ❌ MISSING | Demo campaign pre-loaded for new users on first login | Show the product working on first login — not a blank screen |
| ⚠️ PARTIAL | DAGSummaryCard in ARIA.tsx | Card exists but sits inside chat scroll — needs to move above input bar and be more prominent |

# 3. Asset Controls — Per-Asset Actions

The master doc specifies 8 controls on every asset in every folder. None of these are currently implemented in the UI.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ❌ MISSING | Edit button — inline editor per asset | Click Edit, edit in-place, auto-save every keystroke |
| ❌ MISSING | Regenerate button — rewrites single asset only | Uses same strategy context; saves new version, keeps old |
| ❌ MISSING | Download button — per asset, correct format by type | .docx/.pdf for docs, .html for emails, .png/.zip for creatives, .xlsx for SEO |
| ❌ MISSING | Publish button — pushes to connected platform | Fires correct API: Twitter/X, LinkedIn, Instagram, Facebook, Resend |
| ❌ MISSING | Schedule button — date/time picker, adds to queue | Auto-posts at selected time via scheduler cron |
| ❌ MISSING | Duplicate button — creates copy in same folder | For variation testing without losing original |
| ❌ MISSING | Share Link — public view-only URL for client review | Client can view and comment without login |
| ❌ MISSING | Delete with confirmation — version history preserved | Soft delete; asset recoverable from version history |
| ❌ MISSING | Asset status indicators (Grey / Blue / Clock / Green / Orange) | Visual status badge on every asset in the grid |

# 4. Storage, Brand Kit & Memory

The current build stores messages in chatConversations as JSON. The master doc requires a proper project/asset structure with brand memory that persists.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ❌ MISSING | projects table — campaign metadata storage | id, userId, name, industry, audience, strategy, driveFolder, createdAt, status |
| ❌ MISSING | project_assets table — individual asset storage | id, projectId, assetType, content, status, publishedAt, versions JSON |
| ❌ MISSING | DAG output wired to write into project_assets on completion | Currently agents write to various tables but not to a unified project_assets row |
| ❌ MISSING | Brand Kit settings page with full UI | Logo upload, colors, fonts, tone, keywords, competitor exclusions, target audience |
| ❌ MISSING | Brand Kit injected automatically into all agent prompts | Every content gen call pulls brand context from brandKits table first |
| ❌ MISSING | ARIA loads chatConversations + brandKits on every session start | Memory check runs before any response is generated |
| ⚠️ PARTIAL | Versioning — save on every edit, rollback UI | Schema may exist but rollback UI and per-tier version limits not implemented |
| ❌ MISSING | Campaign limits enforced per tier with upgrade modal | Free: 1/mo, Starter: 5/mo, Pro: 10/mo, Business: 20/mo, Agency: 40/mo |
| ❌ MISSING | Usage bar in sidebar showing campaigns used vs monthly limit | Visual counter always visible — triggers upgrade desire |
| ❌ MISSING | ARIA_MODEL config constant in llm-provider.ts | Single constant to switch models for cost optimisation without code changes |

# 5. Pricing & Monetisation

The master doc locked a specific pricing structure. The Manus build has 3 tiers with wrong prices. The monetisation enforcement layer is entirely missing.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ❌ MISSING | Correct 6-tier pricing in Billing.tsx | FREE $0 / STARTER $49 / PRO $98 / BUSINESS $196 / AGENCY $392 / ENTERPRISE Custom |
| ❌ MISSING | Pay-per-campaign checkout at $49 | Single campaign purchase option — makes subscription a no-brainer |
| ❌ MISSING | Overage system — extra campaigns when limit hit | Prompt to buy extra: Starter $8ea, Pro $5ea, Business $3ea, Agency $1.50ea |
| ❌ MISSING | Checklist tier locking with inline upgrade prompts | Free users see full checklist; most items locked with upgrade CTA |
| ❌ MISSING | Campaign counter enforcement — block Create when limit hit | Hard stop with upgrade modal when monthly limit reached |
| ❌ MISSING | STRIPE_PRICE_STARTER/PRO/BUSINESS/AGENCY env vars configured | Stripe Price IDs must be set — currently empty, billing non-functional |
| ❌ MISSING | DSP 5% management fee tracking per user | Fee calculated on ad spend, stored, billed monthly or at end of flight |
| ❌ MISSING | Enterprise custom pricing page — contact sales flow | Link above Agency tier that opens a contact/Calendly form |

# 6. Feature Gaps — Partial & Missing Implementations

These are features that exist in the codebase as stubs or partial implementations but do not fully work yet. Source: Manus code audit report.

## 6.1 Email Marketing

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ⚠️ PARTIAL | sendEmailCampaign — calls DB but never fires Resend API | Wire Resend.emails.send() into the sendEmailCampaign handler — ~3 hours |
| ❌ MISSING | 12 transactional email sequences (welcome, onboarding, upgrade, etc.) | Resend templates need to be created and triggered at correct lifecycle events |
| ❌ MISSING | Email open rate / click rate pulled back via Resend webhooks | Register /api/webhooks/resend endpoint and store metrics in DB |

## 6.2 Website Intelligence (Scraping)

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ⚠️ PARTIAL | analyzeWebsite — passes URL to Claude without fetching page | Add cheerio/axios to actually scrape HTML before Claude analysis — ~4 hours |
| ⚠️ PARTIAL | analyzeCompetitor — same issue, URL not fetched | Same fix as analyzeWebsite |
| ⚠️ PARTIAL | scrapeHooks (viral hook generator) — not fetching live data | Need actual HTTP fetch of target page before hook generation |

## 6.3 DSP Programmatic Ads

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ⚠️ PARTIAL | Epom API client built but AI tool never calls it | Wire DSPAgent to call the existing dsp.ts Epom client — ~3 hours |
| ❌ MISSING | DSP campaign manager UI in folder (budget, targeting, flight dates) | In-folder DSP mini-manager with all controls as specified in master doc |
| ❌ MISSING | DSP banner creative generation — all 5 standard sizes | AI generates 300x250, 728x90, 160x600, 320x50, 1200x628 automatically |
| ❌ MISSING | Real-time DSP performance pulled back into folder | Poll Epom API for impressions, clicks, spend — display in Performance section |

## 6.4 Social Publishing

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ⚠️ PARTIAL | Twitter/X publishing — OAuth exists, publish may work | Verify end-to-end: connect OAuth → post fires → post appears on Twitter |
| ⚠️ PARTIAL | LinkedIn publishing — OAuth exists, publish may work | Same verification needed |
| ❌ MISSING | Meta (Facebook/Instagram) publishing — 'not yet implemented' | Implement Meta Graph API post endpoint — ~6 hours |
| ❌ MISSING | TikTok publishing — 'not yet implemented' | Implement TikTok API post endpoint — ~6 hours |
| ❌ MISSING | Smart scheduling — best time recommendations per platform | Platform-aware time suggestion engine feeding the scheduler |
| ❌ MISSING | Visual publish queue with drag-and-drop reordering | Queue management UI inside campaign folder |

## 6.5 Video Studio

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ⚠️ PARTIAL | HeyGen integration — wired but needs live API key | HEYGEN_API_KEY env var + end-to-end test of video render |
| ⚠️ PARTIAL | ElevenLabs voiceover — wired but needs live API key | ELEVENLABS_API_KEY env var + test |
| ⚠️ PARTIAL | Runway video generation — wired but needs live API key | RUNWAY_API_KEY env var + test |
| ❌ MISSING | Video & Avatar dialog box — appears before any video generation | Modal with: gender, age, ethnicity, skin tone, voice tone, accent, style, language |
| ❌ MISSING | Music Studio UI — select style, generate track for video | AI audio generation tied to video ad workflow |
| ❌ MISSING | Video localization — translate + culturally adapt to any language | Post-render localization step using ElevenLabs + Claude |
| ❌ MISSING | Thumbnail generation for every video script | Auto-generates thumbnail image alongside script |

## 6.6 SEO Engine

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ⚠️ PARTIAL | SEO audit — LLM-only, no real crawl data | Integrate a real crawl (SerpAPI, DataForSEO, or Ahrefs API) for accurate metrics |
| ❌ MISSING | SEO agent auto-runs on every campaign intake | StrategyAgent should trigger SEO research before checklist appears |
| ❌ MISSING | SEO keywords auto-populate blog, landing page, meta tags | Pass keyword list from SEO package into all content generation prompts |
| ❌ MISSING | Keyword matrix deliverable as .xlsx download | SEO package produces a formatted Excel file, not just text |

## 6.7 Other Partial Features

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ⚠️ PARTIAL | Stripe billing — Price IDs not configured, billing non-functional | Add STRIPE_PRICE_STARTER/PRO/BUSINESS/AGENCY/ENTERPRISE to Railway env vars |
| ⚠️ PARTIAL | Rate limiting on AI endpoints — may not be wired correctly | Verify rateLimit() middleware fires on /api/trpc/aiChat.send and aria.chat |
| ⚠️ PARTIAL | Image generation — creative engine may be stub only | Verify actual image generation API (DALL-E/Stability) returns real images |
| ❌ MISSING | Image editor — crop, resize, text overlay on generated images | In-folder image editing after generation |
| ❌ MISSING | Meme generator UI — accessible via chat and as standalone | Brand-aware meme creation; saves to Social Posts section of folder |
| ❌ MISSING | Content repurposing engine UI | Transform any asset into any other format via chat command |
| ❌ MISSING | Content library — all assets searchable across all campaigns | Global search across project_assets table with filter by type/date/campaign |
| ❌ MISSING | A/B testing per funnel step — UI and comparison view | Test variation at each funnel stage; auto-detect winner after threshold |
| ❌ MISSING | Approval workflow UI — team review before publish | Asset goes to 'pending approval' state; team member approves/rejects |
| ❌ MISSING | E-commerce integration — product catalog sync | Connect Shopify/WooCommerce; pull product data into ad creative generation |
| ❌ MISSING | Reviews management — collect and respond via AI | Monitor review platforms; AI drafts responses; user approves |

# 7. NEW Items — From Most Recent Chat Sessions

These items emerged in the last conversation with Ben and are NOT in the current master document at all. They need to be added to the master doc once approved.

## 7.1 Avatar & Video Representation Guardrails (NEW)

Ben raised this explicitly: a user in Africa should not get a Chinese presenter by default. A dialog must appear before any video or avatar generation.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| 🆕 NEW | Video & Avatar dialog — fires BEFORE any video generation | Modal: Gender, Age Range, Ethnicity/Appearance, Skin Tone (slider), Voice Tone, Voice Accent, Style, Language. 'Save to Brand Kit' option. |
| 🆕 NEW | Brand Kit stores presenter profile — loaded on future video requests | First-time setup; ARIA never defaults to any ethnicity without user specifying |
| 🆕 NEW | Location-aware defaults (currency, timezone, language) — NOT appearance | Lagos user gets NGN, WAT, English (Nigerian) defaults — NOT an African presenter default |
| 🆕 NEW | Image generation dialog — appearance always user-specified | Same principle for any AI image of a person — never assume from location |

## 7.2 Platform Guardrails (NEW)

Content safety and brand safety rules that must be enforced at the agent level, not just the UI level.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| 🆕 NEW | Content guardrail: never generate deceptive ads (fake testimonials, false claims) | Agent-level instruction in system prompt + moderation check before DB write |
| 🆕 NEW | Content guardrail: platform policy compliance built in (Meta, Google, TikTok ad policies) | Each ad generation prompt includes platform policy rules |
| 🆕 NEW | Brand safety: never auto-publish without user approval step | Every Publish action requires explicit user confirmation — no auto-post without review |
| 🆕 NEW | Brand safety: never name competitor brands unless user explicitly requests | Hard rule in Brand Kit — competitor list used as exclusion list in all prompts |
| 🆕 NEW | DSP: never auto-spend budget without explicit user confirmation | Separate confirmation modal before Epom campaign launch fires |
| 🆕 NEW | Tier enforcement: never exceed folder limit without upgrade confirmation | Hard stop with modal — cannot bypass |

## 7.3 Flexible / No-Brand Mode (NEW)

Ben clarified that not every user has a brand. ARIA must work for complete strangers with no brand, no plan, just a task.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| 🆕 NEW | No-brand mode — ARIA builds without requiring brand context | If no Brand Kit: just do the task. No interrogation. No form. Just build. |
| 🆕 NEW | Pattern detection — ARIA quietly builds brand profile from repeated usage | After 3+ interactions about same topic, ARIA says: 'Want me to save your brand preferences?' |
| 🆕 NEW | Specific Task mode — zero questions, zero checklist, immediate output | Single request (e.g. '10 Instagram captions') = instant delivery, no campaign, no folder required |
| 🆕 NEW | Optional folder save after specific task delivery | After task done, ARIA offers: 'Want me to save this to a folder?' Not required. |

## 7.4 Client Collaboration (NEW)

Agency tier feature. Share a campaign folder with a client for review and approval without them needing an account.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| 🆕 NEW | Client share link — public view-only URL per campaign folder | Agency user generates link; client sees all assets, cannot edit |
| 🆕 NEW | Client comment system — inline comments per asset | Client leaves comments on specific assets; agency notified |
| 🆕 NEW | Client approval flow — Approve / Request Changes per asset | Green checkmark per asset; agency sees which are approved |
| 🆕 NEW | Client portal for Agency tier — clients log in to see their folders | Separate client-facing view; no ARIA branding visible if white label is on |

## 7.5 Referral Program (NEW)

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| 🆕 NEW | In-app referral program — invite a friend, both get one free campaign | Referral link generator in account settings; tracked and credited automatically |
| 🆕 NEW | 'Made with ARIA' badge on all Free tier outputs | Watermark on free assets that links back to ARIA homepage — viral growth loop |
| 🆕 NEW | Badge removal on paid tiers | Starter and above — no badge, clean professional output |

## 7.6 Onboarding Flow (NEW)

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| 🆕 NEW | 7-day onboarding email sequence — activation focused | Day 1: welcome + first campaign. Day 2-7: one feature introduced per email |
| 🆕 NEW | Onboarding goal: signup to first completed campaign in under 3 minutes | Track time from signup to first folder created — optimise until under 3 min |
| 🆕 NEW | Onboarding flow in app: step-by-step first campaign wizard | Guided first experience — not a blank page |

## 7.7 Performance & Analytics (NEW/PARTIAL)

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| 🆕 NEW | Campaign score /100 displayed in folder header | ReviewAgent score surfaced as folder-level metric |
| 🆕 NEW | Single top recommendation per campaign (not a long list) | After performance data loads: one specific actionable recommendation |
| 🆕 NEW | Performance alerts — notify when metric crosses threshold | User sets alert rules; ARIA notifies via email or in-app |
| 🆕 NEW | Campaign momentum score — gaining or losing traction | Trend line across last 7 days; ARIA flags momentum shifts |
| ❌ MISSING | Unified performance view across all platforms in one folder section | Meta + Google + DSP + Email + Social metrics in one section, not separate pages |

# 8. Integration & Infrastructure Fixes

These are known broken items from the Manus audit that block production use.

| STATUS | FEATURE / REQUIREMENT | WHAT'S NEEDED |
| --- | --- | --- |
| ❌ MISSING | /p/:slug → /lp/:slug route fix in App.tsx | One line change; landing page public URLs currently return 404 |
| ❌ MISSING | STRIPE_PRICE_* env vars configured in Railway | Billing completely non-functional without these — top priority before any monetisation test |
| ❌ MISSING | RESEND_API_KEY added to Railway secrets | Email sending non-functional without this |
| ❌ MISSING | Google OAuth credentials rotated (were exposed in zip) | Security: revoke old credentials in Google Cloud Console, generate new ones |
| ❌ MISSING | Anthropic API key rotated (was exposed in zip) | Security: rotate in Anthropic console |
| ❌ MISSING | Stripe keys rotated (were exposed in zip) | Security: rotate in Stripe dashboard |
| ⚠️ PARTIAL | Rate limiting on aria.chat tRPC endpoint | Confirm rateLimit middleware applies to the new aria.chat route, not just old aiChat.send |
| ⚠️ PARTIAL | Tier enforcement / checkLimit() wrapping AI operations | Confirm every ARIA DAG run checks and decrements the user's campaign counter |

# 9. Summary Counts — What Needs to Be Added to Master Doc

GAP TOTALS UX Architecture & Entry Points: 13 items (all MISSING — biggest visual gap) Asset Controls per Asset: 9 items (all MISSING) Storage, Brand Kit & Memory: 10 items (mostly MISSING) Pricing & Monetisation: 8 items (all MISSING) Feature Gaps (Partial/Missing): ~30 items across 7 sub-categories NEW items from recent chat: ~32 items across 7 sub-categories Infrastructure fixes: 8 items ────────────────────────────────────────── TOTAL NEW/MISSING ITEMS: ~110 items to be added to master doc PARTIAL (already in doc, needs completion spec): ~28 items

PRIORITY ORDER FOR BEN TO APPROVE 1. Security fixes (rotate credentials) — do TODAY before anything else 2. Stripe Price IDs + Resend API key — unlocks billing and email testing immediately 3. /lp/:slug route fix — one line, landing pages go live 4. Pass 1 UX: three-step builder + folder + asset controls — the biggest visible change 5. Pass 2: storage tables + Brand Kit + campaign limits 6. Pass 3: monetisation enforcement + scheduler + client collaboration + onboarding 7. Pass 4: all live integrations (DSP, video, publish to social, performance pull-back) 8. NEW items: avatar dialog, guardrails, no-brand mode, referral, analytics

Review each section above and confirm which items to incorporate into the master document. Once approved, I will produce the updated ARIA_Complete_Master_v2.docx.

ARIA — Inevitable AI  |  StarLight Global LLC  |  March 2026  |  Confidential